Leverage CRM — 6-Week Completion Workflow

Total Duration: 6 Weeks

Goal: MVP (Minimum Viable Product) ready with

- Core CRM

- AI Outreach Automation

- Amazon SP-API Integration

Week 1: Product Definition (Phase 0)

Goal: Establish the complete product foundation and setup.
Tasks:

- Finalize product architecture, modules, and tech stack.

- Design database structure and key data models.

- Create wireframes for CRM, AI, and dashboard views.

- Set up GitHub repo

Outcome: Architecture, wireframes, and tech setup completed.

Week 2: Core CRM Module (Phase 1)

Goal: Build CRM foundation — contacts, pipelines, and basic operations.
Tasks:

- Develop contact and lead pipeline UI.

- Implement CRUD operations (add, edit, delete, view).

- Integrate basic email sync (Gmail/Outlook).

- Deploy internal demo for feedback.

Outcome: Functional CRM foundation with working contact system.

Week 3: AI Outreach Assistant (Phase 2)

Goal: Automate brand outreach using AI integration.
Tasks:

- Integrate AI email writing module.

- Add outreach templates (brands, suppliers, cold emails).

- Test and optimize AI tone and automation.

- Connect AI actions with CRM contact data.

Outcome: AI Outreach module live and tested internally.

Week 4: Amazon SP-API Integration (Phase 4)

Goal: Sync live Amazon Seller Central data.
Tasks:

- Connect SP-API for sales, stock, and refunds data.

- Build auto-sync system with error logging.

- Display Amazon insights inside CRM dashboard.

- Validate performance and accuracy with test account.

Outcome: Live Amazon data connected to CRM.

Week 5: Orders & Profit Tracking (Phase 3 + 5 Combined)

Goal: Enable real-time financial tracking and profitability insights.
Tasks:

- Build purchase order (PO) and landed cost modules.

- Automate profit margin calculation.

- Create live dashboard for P&L and cashflow.

- Integrate with Amazon data for real-time metrics.

Outcome: Orders and profit dashboard fully functional.

Week 6: UX Polish, QA & Beta Launch (Phase 6–7)

Goal: Final testing, UX refinement, and beta onboarding.
Tasks:

- Apply final design polish with UI/UX designer.

- Conduct QA and fix high-priority bugs.

- Deploy beta version for 3–5 selected clients.

- Collect user feedback and record Loom demo.

Outcome: Public-ready MVP launched with beta testers onboard.